PBA Project listing and status update

William White and Associates, LLC

December 9, 2024

| Emergency Ops - #10064 - 37th Street path forward needs to be identified. - Project has begun with bi-weekly on-site meetings starting next month. - Schedule – within all required guidelines |  |
| --- | --- |
| ICB Elevator - #10121 - Kone was selected as Contractor. - Contract delivered this week. - Schedule – within all required guidelines |  |
| Metro 1 Elevator - #10122 - Kone was selected as contractor. - Submittal process ongoing. - Schedule – within all required guidelines |  |
| Metro 2 Elevator - #10123 - Kone was selected as contractor. - Submittal process ongoing. - Schedule – within all required guidelines |  |
| ICB Remodel - #10133 - Exterior drawings at 100% and submitted. - Interior drawing 100% complete and scope in review with Lingo is complete. - Lingo selected as CMAR. - Project bidding is under way for each part of the contract. - Final contract amounts early December. - Schedule – within all required guidelines |  |